## Slide 1
By:
Sydney Khamphouseng​
Adam Shafi​
Emma Tung​
Noah Lauer​
Lillian Chen ​
Anand Menon​
Hamdiya Abdulhafiz
3354.004 Final Project​

## Slide 2
Green Home is an eco-friendly online marketplace designed to provide environmentally-friendly household products with an aim to incentivize both providers and customers to reduce their carbon footprint.

## Slide 3: Cost Estimation
Estimated Cost of Hardware
AWS Server:
  $4.44/month
  ~$53.28/year
Estimated Cost of Software
IntelliJ IDEA Ultimate
  $169/year per person
  ~$845/year for a team of 5 developers
  Total Cost = $4,225/year
Jira Premium Plan
  $15.25/month per person
  ~$122/month for a team of 8
  ~1,464/year for a team of 8
Figma Organization Plan
  $45/month per person
  $540/year per person
  Total Cost = $2,700/year

## Slide 4: Cost Estimation
Estimated cost of personnel
Product Manager = $15/hour * 8 hours/day * 5 days/week * 6 weeks = $3,600
Product Designer = $12/hour * 8 hours/day * 5 days/week * 6 weeks = $2,880
Software Developer (x5) $10/hour * 8 hours/day * 5 days/week * 6 weeks = $2,400/developer * 5 developer = $12,000
Quality Assurance Engineer $10/hour * 8 hours/day * 5 days/week * 6 weeks = $2,400
Total Cost = $3,600 + $2,880 + $12,000 + $2,400 = $20,880

## Slide 5: Project Schedule

## Slide 6: Software Process Model
We choose the Waterfall process model
Utilizes sequential progression of steps
Was used to organize requirements, deadlines and guidelines for the project
Used to define project, decide programing language, data sources, and architecture.
Final stages of project include source code implementations, product testing, and final product presentation.

## Slide 7: Functional Requirements
Customers must be able to create, modify and delete a user account
Customers must be able to browse, search, and filter products by criteria as a registered user or as a guest
Customers must be provided with a carbon footprint calculator.
Providers must be able to create, modify and delete a vendor account.
Providers must prove that products meet the environmental standards set by Green Home
Providers must be notified when one of their items have been purchased
Providers must be provided a tax break and incentive calculator if qualified

## Slide 8: Non-Functional Requirements
Service must be available 24/7 with a downtime of at most ten (10) minutes
Sellers need to provide proof of legitimacy and verify they are a registered business.
Database to hold seller and user information
Any request made by customers or Providers must be handled in an average time of 5 secs.
Payment and customer information must be secure and protected.
System maintenance must not take more than 1 hour, and backups must be in place.
Systems must be in place to prevent unexpected downtime (e.g., from a DDoS)
Maintain lawyers on retainer to assist with legal regulations
Advertise ethical standards that will be maintained company wide.

## Slide 9: Top Level Use Case Diagram

## Slide 10: Checkout Items Use Case Diagram

## Slide 11: View Items Use Case Diagram

## Slide 12: View Items Sequence Diagram
Control structure of events to view items in marketplace

## Slide 13: Checkout Sequence Diagram
Control structure of events to view items in Shopping care and pay for items

## Slide 14: Class Diagram

## Slide 15: Architectural Design – MVC
MVC is allows client to make request to be handled by controller
Controller passes request to model to handle data logic
Model will then send response back to controller which will process the final view to the user

## Slide 16: Pricing Estimation
Number of Screens: 7
Login
  Accesses 1 data table (account info)
Homepage
  View: Selection
  View: Options
  View: Account
    Accesses 1 data table
  View: Map
Catalog
  View: Search screen
  View: Product information
Shopping Cart
Checkout
  Accesses data table (inventory)
Order Confirmation
Profile

## Slide 17: Pricing Estimation
Reports
  Catalog Report
    1 section
    Accesses 1 data table
4 3GL Components
Java: backend
CSS: frontend
JavaScript: frontend
React.js: frontend

## Slide 18: Complexity Levels
For Screens |  |  |  | For Reports |  |  | 
# of Views Contained | # of data tables |  |  | # of Sections Contained | # of data tables |  | 
 | < 4 | < 8 | 8+ |  | < 4 | < 8 | 8+
< 3 | simple | simple | medium | 0 or 1 | simple | simple | medium
3-7 | simple | medium | difficult | 2 or 3 | simple | medium | difficult
> 8 | medium | difficult | difficult | 4+ | medium | difficult | difficult

## Slide 19: Complexity Weight
Object Type | Complexity Weight |  | 
 | Simple | Medium | Difficult
Screen | 1 | 2 | 3
Report | 2 | 5 | 8
3GL Component |  |  | 10
Screens: 7*1 = 7
Reports: 5*1 =5
3GL components: 4(10) = 40
Object Point (OP) count
  7 (screens) + 5 (reports) + 40 (3GL components) =
  OP = 52
New Object Points (NOPs)
  ~40% reuse
  NOP = 52 x (100-40)/100 = 31.2

## Slide 20: Object Point Productivity
ICASE maturity & capability; Developers experience & capability | Low | Very Low | Nominal | High | Very High
PROD (NOP/ month) | 4 | 7 | 13 | 25 | 50
  The development environment is low, and the team has little experience in the application domain (i.e., very low)
    (7 + 4) / 2 = 5
Person-month effect:
31.2 / 5.5 = 5.68 person-month

## Slide 21: Green Home vs Other Apps
Amazon's Climate Pledge Friendly
GreenDay App

## Slide 22: DEMO

## Slide 23: Conclusion & Future Plans
Our project is Green Home, a user-based application that helps users find environmentally-conscious alternatives to household consumer products. Our project went smoothly and did not have any serious changes due to group planning and collaboration.